PORTFOLIO BACKEND MODERNIZATION PLAN

React + Vite frontend • NestJS API • Database • Deployment

Software Engineering Plan | Version 1.0 | 22 October 2026

# 1. Executive Summary

This document proposes evolving the existing React + Vite portfolio into a maintainable full-stack application. The current frontend should remain in place initially; a NestJS backend will expose a documented REST API, validate requests, store portfolio content in a database, and provide a secure contact-message workflow. The work is intentionally phased because the owner is new to NestJS. The goal is a professional portfolio and a demonstrable software-engineering project—not unnecessary complexity.

# 2. Repository Review: What Exists Today

The supplied ZIP was inspected. The repository contains a React 18 + Vite frontend, React Router, Tailwind CSS/DaisyUI, and a public/Data.json file used by the projects page.

Existing sections/components include introduction, experience, projects, skills, education, contact, navigation, and footer.

Projects.jsx fetches /Data.json in the browser. Project content is therefore static JSON rather than managed by an API/database.

The project data already includes useful portfolio fields: name, image, tech stack, description, live URL, client/server repository URLs, challenges, and planned improvements.

The package.json contains frontend scripts only (dev, build, lint, preview); there is no NestJS server or backend test setup.

The root App.jsx still contains the default Vite counter template, while the custom routes are defined separately. Confirm the actual entry point and remove unused template code during cleanup.

README.md is still the default React/Vite template guide and should be replaced with project-specific setup, architecture, API, environment, and deployment instructions.

Some project records have inconsistent/misleading descriptions or placeholder repository URLs. Verify every public-facing link and claim before launch.

The portfolio currently appears to be a single frontend application with no documented API contract, database migrations, backend validation, or automated test strategy.

# 3. Goals and Scope

## 3.1 Goals

Keep the current React/Vite UI working while moving content delivery to a backend API.

Learn NestJS fundamentals through small, testable milestones.

Create clean modules, DTO validation, consistent errors, API documentation, tests, and environment-based configuration.

Make projects, experience, skills, education, and profile data editable without changing frontend source code.

Provide a secure contact form that stores messages and can later support email notifications.

Deploy the frontend and API with clear documentation and a reliable production configuration.

## 3.2 Out of scope for version 1

Do not build a custom admin dashboard, complex role system, microservices, Redis, or Kubernetes at the start.

Do not add public user registration or authentication unless a real admin-management requirement emerges.

Do not rewrite the existing frontend just to adopt a new framework.

# 4. Proposed Product Features

| Feature | Purpose |
| --- | --- |
| Profile / About API | Return name/title, short bio, location if desired, social links, resume URL, and availability. |
| Experience API | List work and internship entries, dates, descriptions, highlights, and technologies. |
| Projects API | List projects and return details by slug; support featured flag, category, tech stack, live/demo links, repository links, challenges, and outcomes. |
| Skills API | Return grouped skills such as frontend, backend, databases, languages, and tools. Avoid rating skills with arbitrary percentages unless there is a meaningful basis. |
| Education API | Return qualifications, institutions, dates, and optional achievements. |
| Contact API | Accept name, email, subject, and message; validate and normalize input; apply rate limiting and spam protection; store submissions. |
| Health endpoint | Expose a simple health/status route for hosting checks. |
| API documentation | Publish OpenAPI/Swagger documentation for development and optionally a read-only public API reference. |

# 5. Recommended Technology Choices

| Area | Recommendation |
| --- | --- |
| Frontend | Keep React + Vite, React Router, Tailwind/DaisyUI for the first release. |
| Backend | NestJS with TypeScript and REST endpoints. NestJS organizes code into modules, controllers, and providers/services. |
| Validation | class-validator + class-transformer DTOs, with a global ValidationPipe configured to transform and reject unexpected fields. |
| Database | PostgreSQL for structured portfolio records and contact submissions. |
| Database access | Prisma ORM is a beginner-friendly, type-safe option. Learn schema, migrations, and queries before adding advanced patterns. |
| API docs | @nestjs/swagger / OpenAPI. |
| Testing | Jest unit tests and NestJS e2e tests using Supertest. |
| Security basics | Helmet, CORS allow-list, rate limiting, input validation, safe error responses, secrets in environment variables, dependency updates. |
| Deployment | Deploy frontend and API separately or as two services; use managed PostgreSQL and HTTPS. Choose providers based on budget and current free-tier limits. |

# 6. Beginner Explanation: What Is NestJS?

NestJS is a backend framework for Node.js. Node.js lets JavaScript/TypeScript run on a server; NestJS adds a consistent structure for building APIs. It is commonly used with TypeScript and borrows ideas from dependency injection and modular application design.

## The core building blocks

Module: Groups related functionality, providers, and controllers. Example: ProjectsModule.

Controller: Defines routes and handles HTTP requests. Example: GET /api/projects.

Service / Provider: Contains application logic and talks to the database. Controllers should not contain all business logic.

DTO: A Data Transfer Object describes and validates the shape of incoming data, such as a contact form.

Entity / database model: Describes how data is stored. With Prisma, models are defined in schema.prisma rather than TypeORM entities.

Dependency injection: Nest creates and supplies services to classes that need them, rather than each class manually constructing its dependencies.

Middleware / guards / pipes / filters: Request-processing tools for cross-cutting needs: middleware for request handling, guards for access decisions, pipes for validation/transformation, and filters for consistent error handling.

Typical request flow: browser → HTTP route/controller → service → Prisma/database → service/controller → JSON response.

# 7. Target Architecture

React frontend (existing) → HTTPS REST API (/api/v1) → NestJS feature modules → Prisma → PostgreSQL. Contact submissions use a separate write endpoint with validation and rate limiting. Public portfolio endpoints are read-only in version 1.

Suggested backend structure:

src/main.ts — bootstrap, global prefix, CORS, validation, Swagger setup.

src/app.module.ts — root module and configuration.

src/common/ — shared filters, interceptors, decorators, and utilities only when genuinely shared.

src/profile/ — profile.module.ts, profile.controller.ts, profile.service.ts, DTOs.

src/projects/ — projects.module.ts, projects.controller.ts, projects.service.ts, DTOs.

src/experience/, src/skills/, src/education/ — similar feature modules.

src/contact/ — contact.module.ts, contact.controller.ts, contact.service.ts, DTOs, spam/rate-limit policy.

prisma/schema.prisma and migrations/ — database schema and versioned migrations.

test/ — end-to-end tests.

# 8. API Contract Draft

Use a versioned prefix such as /api/v1. Names below are proposed; confirm the final contract before implementation.

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/v1/profile | Get public profile details |
| GET | /api/v1/projects | List projects; optional query filters such as featured/category |
| GET | /api/v1/projects/:slug | Get one project |
| GET | /api/v1/experience | List work experience and internships |
| GET | /api/v1/skills | List grouped skills |
| GET | /api/v1/education | List education records |
| POST | /api/v1/contact | Validate and store a contact submission; return a safe success response |
| GET | /api/v1/health | Health check |

Public GET routes should return stable JSON shapes. Use correct status codes, pagination if lists grow, and a consistent error format. Never return database credentials, stack traces, private contact messages, or internal implementation details.

# 9. Data Model Outline

Profile: id, displayName, headline, bio, resumeUrl, emailPublic (optional), socialLinks JSON or related records, updatedAt.

Project: id, slug (unique), title, summary, description, imageUrl, techStack, category, liveUrl, clientRepoUrl, serverRepoUrl, challenges, improvements, featured, sortOrder, createdAt, updatedAt.

Experience: id, role, organization, employmentType, startDate, endDate (nullable for current role), summary, highlights, techStack, sortOrder.

Skill: id, name, category, sortOrder; optionally associate skills to projects or experience later.

Education: id, institution, qualification, field, startDate, endDate, description, sortOrder.

ContactMessage: id, name, email, subject, message, status, createdAt. Store only what is needed and restrict access.

Keep the first database model small. Normalize repeated records where useful; avoid making every field a separate table without a reason. Add seed data based on verified current Data.json content.

# 10. Security, Quality and Professional Standards

Validate all user input on the server; never trust frontend validation alone.

Configure CORS for the exact deployed frontend origin(s), not wildcard origins with credentials.

Apply request size limits and rate limiting to the contact endpoint; consider CAPTCHA or honeypot spam controls.

Use environment variables for DATABASE_URL and other secrets; commit only .env.example with placeholders.

Use HTTPS in production and avoid exposing personal phone/email unless intentionally public.

Do not create admin endpoints without authentication and authorization. If content editing is later required, add a proper admin design rather than relying on a hidden URL.

Add unit tests for service logic and e2e tests for API routes, validation, and error cases.

Run lint, tests, and production build in CI before deployment.

Use structured logging without logging full contact-message contents or secrets.

Provide accessible labels, keyboard navigation, alt text, responsive layout, meaningful page titles, and metadata on the frontend.

# 11. Implementation Roadmap

## Phase 0 — Baseline and cleanup (1–2 days)

Run the current app, record screenshots, check build/lint, verify all project links and copy, remove unused Vite template code, replace README, and make a Git checkpoint. Deliverable: known-good frontend baseline.

## Phase 1 — Learn backend essentials (3–5 days)

Learn HTTP methods/status codes, JSON, async/await, TypeScript interfaces/types, npm scripts, environment variables, and basic SQL concepts. Deliverable: short notes and a tiny Node HTTP/API exercise.

## Phase 2 — First NestJS API (2–3 days)

Install Nest CLI, generate the app, learn module/controller/service, create GET /api/v1/health and GET /api/v1/projects with temporary in-memory data. Test via browser/Postman/HTTP client.

## Phase 3 — Database and seed data (3–5 days)

Set up PostgreSQL and Prisma, create models/migrations, seed verified project/profile/experience data, and implement read endpoints. Deliverable: API backed by persistent data.

## Phase 4 — Validation and API docs (2–3 days)

Add DTO validation, consistent errors, Swagger, CORS, configuration module, and contact endpoint validation. Deliverable: documented and predictable API.

## Phase 5 — Connect React frontend (2–4 days)

Replace fetch("/Data.json") with API calls, add loading/empty/error states, centralize API base URL, and ensure existing sections still work. Deliverable: full stack portfolio.

## Phase 6 — Tests and security (3–5 days)

Write service unit tests and API e2e tests; add rate limiting, Helmet, request limits, and review exposed data. Deliverable: repeatable quality checks.

## Phase 7 — Deploy and document (1–3 days)

Deploy frontend, API, and managed database; configure secrets and CORS; test production URLs; update README and add architecture/API screenshots. Deliverable: public, documented project.

Time estimates assume a few focused hours per day and are planning estimates, not deadlines. If a phase is confusing, complete and test its small deliverable before moving on.

# 12. Suggested Learning Sequence

TypeScript basics: types, interfaces, classes, decorators at a high level, async/await, modules.

Web/API basics: request/response, HTTP methods, status codes, JSON, REST, CORS.

NestJS basics: CLI, modules, controllers, providers, dependency injection.

Validation and configuration: DTOs, ValidationPipe, ConfigModule, environment variables.

Persistence: SQL basics, PostgreSQL, Prisma schema, migrations, seed scripts, queries.

Quality: unit tests, e2e tests, Swagger, linting, Git branches and readable commits.

Production: deployment, HTTPS, logs, environment-specific config, backups, monitoring.

Recommended learning method: build one endpoint at a time. First make it work with temporary data, then add validation, then persistence, then tests, then connect the frontend. Avoid copying a large tutorial project without understanding the request flow.

# 13. Frontend Improvements for a Professional Portfolio

Use a clear hero section: role, specific value proposition, primary project link, resume link, and contact call-to-action.

Show 3–5 strongest projects first; each should explain problem, role, important decisions, result, stack, live demo, and repositories.

Separate experience, projects, skills, and education with consistent spacing and typography. Avoid too many gradients, animations, and oversized headings.

Use real outcomes where verifiable (performance improvements, users, features shipped); do not invent metrics.

Make project descriptions accurate. The current Data.json includes a few descriptions that appear mismatched to the project names, and at least one placeholder server repository URL; verify and correct these.

Add project detail routes or accessible modal details, external-link safety attributes, image alt text, and graceful image failures.

Add page metadata, favicon, Open Graph preview, sitemap/robots where appropriate, and a custom 404 page.

Make contact submission clear: pending, success, and failure states; never silently discard errors.

Keep the resume current and ensure the displayed resume link points to the intended file.

# 14. Acceptance Criteria / Definition of Done

Frontend builds and runs without console errors; all navigation and external links are verified.

NestJS API starts locally from documented instructions and exposes the documented endpoints.

Portfolio content is loaded from PostgreSQL through Prisma, not from public/Data.json.

Invalid contact input returns validation errors; valid input is stored; rate limiting is active.

Swagger documents all public endpoints and request/response DTOs.

Tests cover core service logic, API success paths, validation failures, and not-found cases.

Secrets are not committed; production CORS and environment variables are configured.

README includes architecture, prerequisites, setup, environment variables, migrations/seed, test commands, API docs, and deployment notes.

The live portfolio is responsive and accessible enough for keyboard use and common mobile sizes.

# 15. Risks and Decisions

| Risk | Mitigation |
| --- | --- |
| Scope creep | Start with public read APIs and contact submission. Defer admin dashboard/auth until needed. |
| Learning overload | Deliver one endpoint per milestone and commit working code frequently. |
| Bad or inconsistent portfolio content | Audit Data.json before migrating; use stable project slugs and required-field checks. |
| Database hosting cost/availability | Choose a managed PostgreSQL provider after comparing current limits; keep local development reproducible. |
| Spam/privacy in contact form | Minimize stored personal data, rate-limit, avoid public message-reading routes, and document retention. |
| Deployment mismatch | Use separate local/staging/production environment variables and test deployed API from the actual frontend domain. |

# 16. First Week Checklist

☐ Run npm install, npm run dev, npm run lint, and npm run build; note any existing failures.

☐ Create a Git branch and make a clean baseline commit.

☐ Audit every project entry, image, demo URL, and repository URL.

☐ Learn TypeScript types/interfaces and basic REST concepts.

☐ Install NestJS CLI and generate a separate backend folder or repository.

☐ Build and test GET /api/v1/health.

☐ Build GET /api/v1/projects using a small temporary array.

☐ Write down what each file/module/controller/service does in your own words.

# 17. Official References

NestJS documentation: https://docs.nestjs.com/

NestJS first steps: https://docs.nestjs.com/first-steps

NestJS controllers: https://docs.nestjs.com/controllers

NestJS providers / dependency injection: https://docs.nestjs.com/providers

NestJS validation: https://docs.nestjs.com/techniques/validation

NestJS OpenAPI / Swagger: https://docs.nestjs.com/openapi/introduction

Prisma documentation: https://www.prisma.io/docs

PostgreSQL documentation: https://www.postgresql.org/docs/

React + Vite guide: https://vite.dev/guide/

# Final Recommendation

Do not begin by rebuilding every feature. Preserve the working React frontend, clean its content and project structure, then learn NestJS by building a health endpoint and a projects endpoint. Add PostgreSQL/Prisma only after the API flow is understood. Finish with validation, Swagger, tests, deployment, and documentation. This produces a credible, standard full-stack portfolio while keeping the learning path manageable.